# Pivot — Proposal for Solimed Study Tracking Enhancement & International Expansion

Prepared for: Solimed (Ivan Kruljac, Drew Domescik) Prepared by: Pivot Date: April 2, 2026 Proposal Reference: PIVOT-SOL-2026-001 Valid for: 60 days

## Executive Summary

Solimed has built a working clinical trial site management platform — Study Tracking — that handles the operational and financial complexity of running a Site Management Organization (SMO). The platform currently serves 2 sites in Croatia and demonstrates strong domain-specific capabilities: multi-CRO study management, visit lifecycle tracking, granular budget management, and sophisticated Power BI financial reporting.

Pivot proposes to become Solimed’s technology partner to:

- Enhance the existing platform with immediate quality-of-life improvements

- Re-architect the foundation for enterprise-grade scale, security, and multi-tenancy

- Expand the platform to new international markets

- Integrate the platform with the broader clinical trial ecosystem

- Productize the platform as a scalable SaaS offering

This is not a rebuild-from-scratch engagement. We will build on what works, modernize what limits growth, and scale what has proven value — all while keeping Solimed operational throughout.

## The Opportunity

### Where Solimed Is Today

Solimed’s Study Tracking app manages: - 15+ CROs across hundreds of clinical studies - 2 sites (Solimed Clinic, Medico RI) in Croatia - 321 active enrolled patients across all current studies - ~€900K current-year backlog and €2.1M total backlog across studies running through 2032 - Detailed visit workflows across Regular, Virtual, SCR, EOT, and procedure-specific visit types - Investigator fee management with PI cut, PI fee, sub-investigator splits, and referral doctor fees - Two separate PNL dashboards — one for Solimed, one shared live with Medico RI management

The platform was built deliberately — existing CTMS vendors were “too bloated” for Solimed’s specific model. It was built incrementally from Excel → Power Apps, and it is working. The fundamentals are right. The opportunity is in scale and in closing the specific gaps the team has already identified.

### The Gap

The platform is built on Microsoft Power Apps — an excellent low-code tool for single-organization use, but one that creates a ceiling for: - International expansion (no localization, single currency, single-region data) - Enterprise integrations (EDC systems, accounting platforms, CRO portals) - Mobile use (field investigators cannot log visits without a desktop) - Automation (visit approvals, invoicing, and alerts are largely manual) - Scale (Power Apps performance degrades with volume and concurrent users)

### The Market Potential

The global Clinical Trial Management System (CTMS) market is projected to reach $3.5B by 2028 (CAGR ~13%). SMOs with proprietary technology platforms command significant competitive advantages in: - CRO partnerships (technology-enabled SMOs win more studies) - Site acquisition (smaller sites join networks with proven tools) - International expansion (platform-as-a-service model)

Solimed’s platform, enhanced and scaled, becomes both an operational tool and a competitive differentiator.

## What We Propose

### Approach: Evolutionary, Not Disruptive

We will not hand Solimed a blank page and ask them to wait 18 months for a result. Our approach:

- Deliver value in weeks, not quarters — starting with Phase 1 improvements that go live within 2 months

- Preserve continuity — the Power Apps interface remains operational throughout the transition

- Build incrementally — each phase delivers standalone value; no phase requires the next to succeed

- Stay in the Microsoft ecosystem — Azure, Power BI, and Azure AD are retained; we extend, not replace

## Scope of Work

### Phase 1 — Quick Wins (2 Months)

Working within the current Power Apps platform

Deliverables (prioritized by confirmed pain points from Jan 23, 2026 demo):

- Working Hours Flag (#1 confirmed priority) — In-hours vs. after-hours toggle on every visit; auto-applies correct investigator fee rate and site compensation; retroactively correctable before Approved status

- Multi-Arm Study Backlog Fix (highest financial impact) — Arm assignment per patient post-randomization; backlog only counts assigned arm; eliminates the inflated €2.1M figure for branching protocols

- Screen Fail Ratio Tracking (revenue recognition control) — Contractual allotment per study; running counter; alert when exceeded; billable vs. over-allotment split in PNL — addresses Drew’s concern about high screen-fail gastroenterology studies

- Automated Investigator Specification Sending (confirmed ready to automate) — Monthly spec auto-generated and emailed to each investigator; finance review gate optional; investigator discrepancy correction flow

- Coordinator To-Do Dashboard — Personal cross-study view of upcoming and overdue visits; one-click status update

- Visit Tolerance Warning System — Color-coded flags (Green/Yellow/Red) for visits approaching or past their scheduling window

- Bulk Status Operations — Select and update multiple visits simultaneously

- Study Progress Summary — Per-study card: % visits complete, % budget consumed, visits at risk

- Site Budget Fix & Override — Site-level budget defaults; lock/unlock controls; budget correction log with approver tracking

- Demand & Time Tracking — 90-day visit demand forecast; time normita (derived from visit budget using Ivan’s confirmed approach: budget → time estimate); planned vs. actual hours comparison

- Study Show / Stop Controls — Full lifecycle: Draft → Open → On Hold → Stopped → Locked; auto-generated Stop Report

- Overall Budget, Revenue & Normita Dashboard — Platform-wide financials; 12-month cash flow forecast; site filter on backlog (noted live by Ivan during demo); patient-level backlog drill-down (requested by Drew); normita-based visit negotiation tool

- Enhanced Power BI Dashboards — CRO profitability comparison; PDF/Excel export

- Audit Trail — Full change history for budgets and visit status

Outcome: Working hours fee calculation is accurate; backlog figures are trustworthy; screen fail revenue is correctly recognized; investigator specifications send automatically; coordinators and management have the visibility they described needing in the demo.

### Phase 2 — Platform Hardening (3 Months)

Building the foundation for international scale

Deliverables: - REST API Layer — A proper API exposing all core entities, enabling mobile, integrations, and third-party access - Multi-Tenant Architecture — Data model updated to support multiple countries, sites, and organizations with full isolation - Expanded RBAC — 6-tier role model (Platform Admin → Country Admin → Site Admin → Coordinator → Investigator → Read-Only) - Security Baseline — Encryption, PII audit logging, GDPR-ready consent tracking, session management - Azure Infrastructure — Environments: Development, Staging, Production, with CI/CD pipelines

Outcome: Solimed’s platform is enterprise-ready, secure, and can support expansion to any geography.

### Phase 3 — International Expansion (4 Months)

First new country live

Deliverables: - Localization (i18n) Framework — All UI strings externalized; locale-aware dates, numbers, currencies - Multi-Currency Engine — Per-site currency configuration with live FX rates; historical rate preservation - Country Configuration Layer — Per-country regulatory fields, data residency (Azure region), tax rules - Country Onboarding Playbook — Repeatable process for launching each new country in <2 weeks - Pilot Country Deployment — First non-Croatia site live and processing real studies

Outcome: Solimed can enter a new country and have a site operational in under 2 weeks.

### Phase 4 — Ecosystem Integration (5 Months)

Connecting to the clinical trial technology ecosystem

Deliverables: - EDC Integration — Bidirectional sync with at least one major EDC system (Medidata, Veeva, or REDCap) — eliminates double-entry - Automated Invoicing — Invoice generation triggered by approved visits; PDF creation; delivery to CROs - Mobile Application — iOS and Android app for investigators: view schedules, log visits offline, sync when connected - Document Management — Protocol documents, consent forms, regulatory filings with version control and expiry tracking

Outcome: Solimed eliminates manual data entry between systems; investigators can log from anywhere; billing is automated.

### Phase 5 — SaaS Productization (6 Months)

Turning Solimed’s tool into a scalable product

Deliverables: - Self-Service Onboarding — New sites and countries can onboard without Solimed staff intervention - Subscription Billing — Per-site or per-study pricing with automated billing - CRO Network Portal — CROs access their study data across all connected SMO sites - AI-Powered Insights — Visit no-show prediction, budget overrun early warning, scheduling optimization - Regulatory Intelligence — Monitoring of country-specific regulatory changes affecting active studies

Outcome: Solimed’s platform becomes a product it can sell/license to other SMOs — a new revenue stream.

## Engagement Model

### Our Team

| Role | Responsibility |
| --- | --- |
| Project Manager | Delivery ownership, stakeholder communication, risk management |
| Technical Architect | System design, technology decisions, code quality oversight |
| Full-Stack Developers (2) | Feature development, API, database |
| Power Apps Developer | Phase 1 and transition work |
| Mobile Developer | Phase 4 iOS/Android app |
| QA Engineer | Testing, quality gates, release management |
| UX Designer | User experience design and usability testing |
| BI/Data Engineer | Power BI enhancements, data model optimization |

### Working Rhythm

- 2-week sprints with working demos every sprint

- Bi-weekly sprint reviews with Solimed stakeholders (1 hour)

- Monthly steering committee for strategic direction

- All decisions documented — no verbal-only agreements

### Transparency

- Full access to our sprint backlog at all times

- Weekly written status reports

- Budget tracking with actuals vs. forecast updated monthly

- All code hosted in your GitHub repositories — you own everything we build

## Investment

### Phase Estimates

| Phase | Duration | Team Size (avg) | Estimated Investment |
| --- | --- | --- | --- |
| Phase 1 — Quick Wins | 2–3 months | 3.5 FTE | €38,000 – €50,000 |
| Phase 2 — Platform Hardening | 3 months | 5.5 FTE | €72,000 – €90,000 |
| Phase 3 — International Expansion | 4 months | 5.75 FTE | €96,000 – €120,000 |
| Phase 4 — Ecosystem Integration | 5 months | 6.0 FTE | €130,000 – €160,000 |
| Phase 5 — SaaS Productization | 6 months | 5.5 FTE | €140,000 – €175,000 |
| Total (full engagement) | 20–21 months |  | €476,000 – €595,000 |

Note: Phases are independently scoped and can be contracted separately. Solimed is not committed to all phases by engaging for Phase 1.

### What’s Included

- All design, development, testing, and deployment

- Code documentation and technical handover documentation

- Knowledge transfer sessions at each phase end

- 30-day warranty period per phase (bug fixes at no charge)

- Monthly infrastructure cost estimates (Azure, Power BI licensing)

### What’s Not Included

- Azure infrastructure costs (estimated €500–€2,000/month depending on phase, billed directly to Solimed)

- Third-party software licenses (EDC vendor API access, e-signature, etc.)

- Legal/regulatory counsel for country-specific compliance

- Translation services for languages beyond English/Croatian

- Ongoing support/maintenance after engagement (quoted separately)

### Payment Structure

- 20% upon contract signing

- 30% at mid-phase milestone

- 50% upon phase completion and sign-off

- Invoiced monthly for time-and-materials phases with cap per phase

## Why Pivot

We understand clinical research. We analyzed Solimed’s platform in depth before writing this proposal — we understand CRO relationships, visit tolerance windows, investigator fee structures, PI cuts, and the operational complexity of running a multi-study SMO. We will not need six weeks to “get up to speed.”

We build for real use, not demos. Every phase delivers working software that Solimed coordinators, investigators, and finance teams use day-to-day. We do not build prototypes that never reach production.

We work in your ecosystem. We will not rip out Power BI or force you off Microsoft tools. We extend what you have, add what you need, and replace only what holds you back.

We are transparent partners. You will always know what we are building, why, and what it costs. No surprises.

## Next Steps

- Kick-off call (this week) — walkthrough of this proposal, questions, scope alignment

- Discovery session (week 2) — structured interviews with coordinators and Mladen Geng; data model review

- Phase 1 SOW — formal Statement of Work for Phase 1 signed within 2 weeks of kick-off

- Sprint 1 start — within 1 week of SOW signature

We are ready to begin.

## Acceptance

By signing below, Solimed engages Pivot for Phase 1 of this proposal under the terms described.

|  | Pivot | Solimed |
| --- | --- | --- |
| Signed | _________________ | _________________ |
| Name |  | Ivan Kruljac |
| Title |  |  |
| Date |  |  |

Appendices available upon request: Detailed sprint plans, technology architecture diagrams, reference client list, team CVs.

Pivot | Proposal Reference PIVOT-SOL-2026-001 | Valid through June 2, 2026